GROWTH CLUBE

Content Engine — SaaS Multi-Tenancy & Database

Product Requirements Document

| Field | Value |
| --- | --- |
| Version | 1.0 — Draft |
| Status | Ready for Review |
| Date | May 2026 |
| Root Admin | hudsonargollo@gmail.com |
| Deployment | content-engine.hudsonargollo2.workers.dev |
| Stack | Cloudflare Workers (Hono) + Supabase + React + Vite |

1. Executive Summary

The Content Engine is Growth Clube's AI-powered automation backend. Today it runs as a single-tenant system — all users share the same database rows, API credentials, and cron jobs. This PRD specifies the work required to transform it into a true multi-tenant SaaS platform where:

Each tenant (individual creator or agency client) owns an isolated data partition with their own YouTube channel automation, content pipeline, and API credentials.

A root administrator (hudsonargollo@gmail.com) has global visibility and controls approval of all new accounts.

Agencies — operating from the main Growth Clube app — can create and manage sub-tenants (their clients) from a unified portal.

The architecture is designed for future extensibility: video generation, video posting, and additional automation types can be added without re-architecting tenancy or auth.

Billing infrastructure is explicitly out of scope for this phase. The focus is correctness: real data, real isolation, real authentication.

2. Problem Statement & Current State

2.1  What Exists Today

The content-engine Cloudflare Worker is already partially wired to Supabase and has real logic — it is not purely mocked. Specifically:

Supabase integration via service role key (no RLS enforced — all tenant data is globally readable).

A Prisma schema (server-side only) defining: products, catalog_entries, scripts, voiceovers, delivery_jobs, comment_reply_jobs, tool_credentials, mining_sessions.

Supabase JWT validation exists in the /api/credentials route only — all other routes are unauthenticated.

A cron trigger (every 4 hours) runs the YouTube comment agent using environment-level API keys (YOUTUBE_API_KEY, YOUTUBE_CHANNEL_ID) — hardcoded to one channel.

AES-GCM encrypted credential storage exists but is global, not per-tenant.

Mining service (miningService.js) writes real rows to products and catalog_entries via Supabase JS client.

MercadoLibre direct API is blocked (2025); SerpAPI (Google Shopping + Amazon) is the working mining path.

2.2  What Is Missing

| Gap | Impact | Priority |
| --- | --- | --- |
| No tenant_id on any table | All data is globally shared — tenant A can see tenant B's products, scripts, and comments | Critical |
| No multi-tenant auth middleware | Any authenticated user can hit any endpoint and read/write all data | Critical |
| API keys are env-level secrets | Every tenant runs on the same YouTube/OpenAI/ElevenLabs keys — no isolation possible | Critical |
| Cron is single-tenant | Comment agent only serves one hardcoded channel — cannot scale to N tenants | Critical |
| No signup or approval flow | New tenants cannot onboard without manual database edits | High |
| No admin portal | Root admin cannot view, approve, or manage tenants from the UI | High |
| No agency sub-tenant model | Agencies in the Growth app cannot create or manage client accounts | High |
| isAdmin hardcoded to true | In TeamDashboard.jsx — any logged-in user is treated as admin | High |
| Prisma schema diverges from Worker DB access | Prisma is Express-only; Worker uses Supabase JS. The two must stay in sync manually. | Medium |

3. Goals & Non-Goals

3.1  Goals

Full data isolation per tenant via Supabase Row Level Security (RLS) — no cross-tenant data leakage possible at the database layer.

Root admin account (hudsonargollo@gmail.com) with global read/write and tenant management capabilities.

Self-signup with admin approval gate: users can register, but access is blocked until approved by root admin.

Per-tenant API key management: each tenant stores their own YouTube, OpenAI, ElevenLabs, WhatsApp, and SerpAPI credentials (encrypted at rest).

Multi-tenant cron: comment agent iterates all active tenants and runs independently per tenant using each tenant's own keys.

Agency accounts in the Growth Clube main app can create and manage sub-tenants (their clients).

Architecture extensible for future automation types (video generation, video posting) without re-architecting tenancy or auth.

3.2  Non-Goals (This Phase)

Billing, subscriptions, or payment processing — deferred to Phase 2.

Public-facing marketing or pricing pages.

White-labeling for agencies.

Usage metering or plan-based feature gating.

Automated onboarding emails (in-app notification is the MVP; email is a stretch goal).

4. User Roles & Permissions

| Role | Who | Capabilities |
| --- | --- | --- |
| root_admin | hudsonargollo@gmail.com only | Full platform access. Approve/reject/suspend tenants. Impersonate any tenant. View all data across all tenants. Manage agency accounts. Cannot be locked out. |
| agency_owner | Growth Clube agency clients | Create and manage sub-tenants (their clients). View aggregated data across their clients. Cannot access other agencies' data. |
| tenant_admin | e.g. Wanderson — channel owner | Full control of their own tenant: configure API keys, manage YouTube channel, generate scripts/voiceovers, invite team members. |
| tenant_member | Collaborators invited by tenant admin | Read + limited write within the tenant scope. Cannot manage API keys, billing, or delete the tenant. |
| pending | Newly registered users awaiting approval | Can log in but see only an "awaiting approval" screen. Zero data access until approved by root admin. |
| rejected | Users whose application was denied | Sees rejection message. Cannot access the platform. |

Role enforcement happens at two independent layers: Supabase RLS policies (database layer — blocks cross-tenant queries even if middleware is bypassed) and Hono middleware (API layer — rejects malformed or unauthorised requests before they reach the DB). Both must be in place.

5. Database Architecture

5.1  New Tables

5.1.1  tenants

| Column | Type | Notes |
| --- | --- | --- |
| id (PK) | uuid DEFAULT gen_random_uuid() | Primary key |
| name | text NOT NULL | Display name, e.g. "Wanderson Channel" |
| slug | text UNIQUE NOT NULL | URL-safe identifier, e.g. "wanderson-channel" |
| status | text DEFAULT 'pending' | pending ¦ active ¦ suspended ¦ rejected |
| plan | text DEFAULT 'free' | free ¦ pro ¦ agency — reserved for Phase 2 billing |
| owner_id | uuid REFERENCES auth.users(id) | Supabase auth user who owns this tenant |
| agency_id | uuid REFERENCES tenants(id) | NULL for standalone tenants; points to parent agency for sub-tenants |
| approved_by | uuid REFERENCES auth.users(id) | root admin who approved, or NULL |
| approved_at | timestamptz | Approval timestamp |
| created_at | timestamptz DEFAULT now() |  |
| metadata | jsonb DEFAULT '{}' | Flexible extension point for future fields (e.g. branding, limits) |

5.1.2  tenant_members

| Column | Type | Notes |
| --- | --- | --- |
| id (PK) | uuid DEFAULT gen_random_uuid() |  |
| tenant_id (FK) | uuid REFERENCES tenants(id) ON DELETE CASCADE |  |
| user_id (FK) | uuid REFERENCES auth.users(id) ON DELETE CASCADE |  |
| role | text NOT NULL | tenant_admin ¦ tenant_member |
| invited_by | uuid REFERENCES auth.users(id) | NULL for the founding member |
| created_at | timestamptz DEFAULT now() |  |
| (unique) | UNIQUE(tenant_id, user_id) | One role per user per tenant |

5.1.3  tenant_api_keys

Replaces the current global tool_credentials table. Each row belongs to a specific tenant and stores one API credential (encrypted with AES-GCM using the platform CREDENTIALS_SECRET).

| Column | Type | Notes |
| --- | --- | --- |
| id (PK) | uuid DEFAULT gen_random_uuid() |  |
| tenant_id (FK) | uuid REFERENCES tenants(id) ON DELETE CASCADE |  |
| key_name | text NOT NULL | YOUTUBE_API_KEY ¦ YOUTUBE_CHANNEL_ID ¦ YOUTUBE_OAUTH_TOKEN ¦ OPENAI_API_KEY ¦ ELEVENLABS_API_KEY ¦ WHATSAPP_TOKEN ¦ WHATSAPP_PHONE_ID ¦ SERPAPI_KEY ¦ AMAZON_AFFILIATE_TAG ¦ ML_AFFILIATE_ID |
| value_encrypted | text NOT NULL | AES-GCM ciphertext, base64url encoded |
| iv | text NOT NULL | Initialisation vector, base64url encoded |
| label | text | Human-readable label, e.g. "My YouTube API Key" |
| updated_at | timestamptz DEFAULT now() |  |
| updated_by | uuid REFERENCES auth.users(id) |  |
| (unique) | UNIQUE(tenant_id, key_name) | One value per key per tenant |

5.2  Modified Tables — Add tenant_id

Every existing content table must gain a tenant_id column. Migration order matters:

Add column as nullable.

Backfill all existing rows to a designated "root" tenant (create this tenant first, owned by hudsonargollo@gmail.com).

Add NOT NULL constraint.

Create index. Then enable RLS and add policies.

| Table | Migration | Index |
| --- | --- | --- |
| products | ADD COLUMN tenant_id uuid REFERENCES tenants(id) | CREATE INDEX ON products(tenant_id) |
| catalog_entries | ADD COLUMN tenant_id uuid REFERENCES tenants(id) | CREATE INDEX ON catalog_entries(tenant_id) |
| scripts | ADD COLUMN tenant_id uuid REFERENCES tenants(id) | CREATE INDEX ON scripts(tenant_id) |
| voiceovers | ADD COLUMN tenant_id uuid REFERENCES tenants(id) | CREATE INDEX ON voiceovers(tenant_id) |
| delivery_jobs | ADD COLUMN tenant_id uuid REFERENCES tenants(id) | CREATE INDEX ON delivery_jobs(tenant_id) |
| comment_reply_jobs | ADD COLUMN tenant_id uuid REFERENCES tenants(id) | CREATE INDEX ON comment_reply_jobs(tenant_id) |
| mining_sessions | ADD COLUMN tenant_id uuid REFERENCES tenants(id) | CREATE INDEX ON mining_sessions(tenant_id) |
| tool_credentials | DEPRECATED — replace entirely with tenant_api_keys | — |

5.3  Row Level Security (RLS) Policy Pattern

All tables must have RLS enabled. The worker must NOT use the service role key for tenant-scoped queries — it must create a per-request Supabase client using the user's JWT so that RLS policies apply automatically.

-- Enable RLS on every content table

ALTER TABLE products ENABLE ROW LEVEL SECURITY;

-- Tenant isolation: user can only see rows in their own tenant(s)

CREATE POLICY "tenant_isolation" ON products

USING (

tenant_id IN (

SELECT tenant_id FROM tenant_members

WHERE user_id = auth.uid()

)

);

-- Root admin bypass (reads and writes across all tenants)

CREATE POLICY "root_admin_all" ON products

USING ( auth.email() = 'hudsonargollo@gmail.com' );

-- Agency owners can see their sub-tenants' data

CREATE POLICY "agency_access" ON products

USING (

tenant_id IN (

SELECT id FROM tenants

WHERE agency_id IN (

SELECT tenant_id FROM tenant_members

WHERE user_id = auth.uid()

)

)

);

Apply the same three-policy pattern to every content table.

6. Authentication & Middleware

6.1  Per-Request Auth Flow

Supabase Auth handles user registration and login. Every protected Hono route must run the following resolution chain before the handler executes:

Extract Bearer token from the Authorization header.

Call supabase.auth.getUser(token) — validates JWT signature and returns the user object.

If user.email === "hudsonargollo@gmail.com": mark as root_admin, skip step 4, allow global access.

Query tenant_members WHERE user_id = user.id to get tenant_id and role.

If no membership found: return 403 "No active tenant found."

If tenants.status !== 'active': return 403 with appropriate message (pending / suspended / rejected).

Attach { tenantId, role, user, isRootAdmin } to Hono context (c.set) for all downstream handlers.

6.2  Supabase Client Strategy

| Use case | Client type | Rationale |
| --- | --- | --- |
| Cron / scheduled jobs | Service role key | Needs to read all tenants' data to iterate them. RLS bypass is intentional. |
| Admin approval operations | Service role key | Root admin actions that span tenants. |
| Tenant-scoped API requests | User JWT client | RLS applies automatically — no cross-tenant leakage possible even on coding bugs. |

// Per-request scoped client (use this for all tenant data queries)

const userClient = createClient(env.SUPABASE_URL, env.SUPABASE_ANON_KEY, {

global: { headers: { Authorization: `Bearer ${token}` } },

auth:   { persistSession: false },

})

6.3  Impersonation (Admin & Agency)

Root admin and agency owners may pass an optional X-Tenant-Id header to scope their request to a specific tenant they manage. The middleware must:

Detect the X-Tenant-Id header.

Verify the requesting user has permission to impersonate that tenant (root admin: always yes; agency owner: only if tenants.agency_id matches their own tenant_id).

Override tenantId in the request context. Log the impersonation event to an audit table.

7. Self-Signup & Approval Flow

7.1  Step-by-Step User Journey

| Step | Actor | Action | System Behaviour |
| --- | --- | --- | --- |
| 1 | Visitor | Clicks "Criar conta" | Signup form shown: name, email, password, channel/business name (optional). |
| 2 | Visitor | Submits form | Supabase creates auth user. System creates tenants row with status='pending' and tenant_members row with role=tenant_admin. Notification sent to root admin. |
| 3 | New user | Logs in immediately after signup | "Aguardando aprovação" screen displayed. Contact info shown. No data access whatsoever. |
| 4 | Root admin | Opens Admin panel → Pending queue | List of pending tenants: name, email, channel name, signup date. Action buttons: Approve / Reject. |
| 5 | Root admin | Clicks Approve | tenants.status = 'active', approved_by and approved_at set. In-app notification queued for user (email if configured). |
| 5b | Root admin | Clicks Reject (with optional reason) | tenants.status = 'rejected'. User sees rejection message on next login. |
| 6 | New user | Refreshes app | Full dashboard unlocked. First-run prompt: "Start by adding your API keys in Settings." |

7.2  Root Admin Notification

When a signup occurs, the root admin must be notified. Implementation options in priority order:

In-app badge: pending tenant count shown in Admin tab navigation (MVP — always implement this).

Email via Resend API: simple fetch call, requires RESEND_API_KEY secret. Body includes tenant name, email, and a direct link to the admin approval panel.

WhatsApp message: use existing WhatsApp delivery infrastructure to ping the root admin's number.

At minimum, option 1 must be shipped. Options 2 or 3 are stretch goals for this phase.

8. Per-Tenant Feature Specifications

8.1  API Key Management — Settings Page

Each tenant admin configures their own API credentials from a Settings page in the content engine UI. All values are encrypted with AES-GCM (using the platform-level CREDENTIALS_SECRET) before storage in tenant_api_keys. The existing crypto.js module in the worker can be reused.

| key_name | Required For | UI Label |
| --- | --- | --- |
| YOUTUBE_API_KEY | Comment agent — fetching comments from YouTube Data API v3 | YouTube Data API Key |
| YOUTUBE_CHANNEL_ID | Comment agent — channel to monitor | YouTube Channel ID |
| YOUTUBE_OAUTH_TOKEN | Comment agent — posting replies (optional) | YouTube OAuth Token (for posting replies) |
| OPENAI_API_KEY | Script generation + comment reply AI | OpenAI API Key |
| ELEVENLABS_API_KEY | Voiceover production via ElevenLabs TTS | ElevenLabs API Key |
| WHATSAPP_TOKEN | Delivery — send scripts to editors via WhatsApp | WhatsApp Business API Token |
| WHATSAPP_PHONE_ID | Delivery — the sending phone number ID | WhatsApp Phone Number ID |
| SERPAPI_KEY | Product mining via Google Shopping / Amazon | SerpAPI Key |
| AMAZON_AFFILIATE_TAG | Product mining — appended to Amazon product links | Amazon Associates Tracking ID |
| ML_AFFILIATE_ID | Product mining — appended to MercadoLibre links | MercadoLibre Affiliate ID |

A utility function loadTenantKeys(env, tenantId) must be created in the worker. It queries tenant_api_keys for the given tenant, decrypts all values, and returns a plain object { YOUTUBE_API_KEY, OPENAI_API_KEY, ... }. All services call this function instead of reading from env.

8.2  YouTube Comment Agent — Multi-Tenant Cron

The cron trigger currently reads API keys from Cloudflare environment secrets and processes one hardcoded YouTube channel. This must be completely rewritten.

New scheduled handler logic:

async scheduled(_event, env, ctx) {

const adminDb  = getServiceClient(env)  // service role — reads across all tenants

const { data: activeTenants } = await adminDb.from('tenants')

.select('id').eq('status', 'active')

for (const { id: tenantId } of activeTenants) {

const keys = await loadTenantKeys(env, tenantId)

if (!keys.YOUTUBE_API_KEY || !keys.YOUTUBE_CHANNEL_ID) continue

// Run each tenant independently — failures do not affect others

ctx.waitUntil(runCommentAgent(env, tenantId, keys))

}

}

The runCommentAgent function signature changes from runCommentAgent(env) to runCommentAgent(env, tenantId, keys). All DB writes inside the function include tenant_id. The BRAND_TONE system prompt can remain a global default; tenant-level customisation is a future feature.

8.3  Script Generation

No structural changes to the script generation logic. Changes required:

Load OPENAI_API_KEY from tenant keys via loadTenantKeys instead of env.OPENAI_API_KEY.

Write tenant_id to every scripts row.

The /api/scripts endpoint returns only the requesting tenant's scripts (enforced by RLS + scoped DB client).

8.4  Voiceover Production

Load ELEVENLABS_API_KEY from tenant keys.

Write tenant_id to every voiceovers row.

All voiceover file URLs must be namespaced by tenant (e.g. stored in Supabase Storage under tenant/{tenantId}/) to prevent URL guessing.

8.5  Product Mining

Load SERPAPI_KEY, AMAZON_AFFILIATE_TAG, ML_AFFILIATE_ID from tenant keys.

Write tenant_id to products and catalog_entries rows.

Write tenant_id to mining_sessions rows.

Each tenant builds and curates their own independent product catalog.

8.6  WhatsApp Delivery

Load WHATSAPP_TOKEN and WHATSAPP_PHONE_ID from tenant keys.

Write tenant_id to delivery_jobs rows.

9. Admin Portal

A new "Admin" tab appears in the content engine sidebar only when the logged-in user is hudsonargollo@gmail.com. It is invisible and unreachable for all other users.

| Section | Functionality |
| --- | --- |
| Pending Queue | Filtered list of status='pending' tenants sorted by signup date. Badge count shown in the sidebar nav. Each row: tenant name, owner email, channel name, date. Action buttons: Approve / Reject (with optional reason). |
| Tenant List | All tenants with status badge (active / suspended / rejected), owner email, plan, creation date, total pipeline activity (scripts, comments, mining sessions). Action: Impersonate / Suspend. |
| Tenant Detail | Drill into a specific tenant: view their configured API keys (key names shown, values masked), pipeline stats, data row counts, member list. |
| Impersonation | Button that scopes the admin's session to a specific tenant. All reads/writes operate as that tenant (for debugging / support). A persistent banner shows "Impersonating: [tenant name]" with an Exit button. |
| Global Stats | Dashboard: total tenants, active tenants, total scripts / voiceovers / comment jobs / mining sessions across all tenants. Useful for platform health at a glance. |

10. Agency SaaS — Growth Clube Main App

10.1  Agency Account Model

An agency is a tenant with plan='agency'. Agency owners operate from the main growth-clube.hudsonargollo2.workers.dev app. Their TeamDashboard gains a new "Clientes" tab:

Create client: enter client name, contact email. System creates a tenants row with agency_id pointing to the agency's tenant id, status='active' (agency vouches for their own clients — no separate approval needed).

List clients: table of sub-tenants with name, status, active pipeline count.

Access client dashboard: opens the content engine scoped to that client via the X-Tenant-Id impersonation mechanism.

Invite client: optionally email an invitation so the client can log in and self-manage. Until they accept, the agency manages on their behalf.

10.2  Auth Fix — Remove Hardcoded isAdmin

In TeamDashboard.jsx, line 436 reads:

const isAdmin = true  // ← hardcoded, must be replaced

This must be replaced with a real check derived from the Supabase session role:

const isAdmin = user?.email === 'hudsonargollo@gmail.com'

|| memberRole === 'tenant_admin'

|| memberRole === 'agency_owner'

The memberRole value comes from the tenant_members table lookup that already happens during session initialisation in TeamDashboard's useEffect.

10.3  KV ↔ Supabase Sync (Stretch Goal)

The main app's kanban "Clients" list (stored in Cloudflare KV as kanban:clients) and the Supabase tenant list for agency accounts currently have no connection. For this phase, agencies create clients independently in both systems. A formal sync bridge is deferred to Phase 2. A lightweight option: on sub-tenant creation in the content engine, also POST to the Growth app's /api/kanban/clients endpoint to seed the kanban client.

11. Implementation Phases

| Phase | Name | Scope | Key Deliverables | Est. |
| --- | --- | --- | --- | --- |
| 1 | Database & RLS | Create tenants, tenant_members, tenant_api_keys tables. Add tenant_id to all existing tables. Enable RLS with isolation, root admin bypass, and agency policies. Migrate existing data to a "root" tenant. | SQL migration files. RLS policy scripts. Supabase schema updated. | 3–4 days |
| 2 | Auth Middleware | Rewrite requireAuth in the worker to resolve tenant context. Switch all tenant-scoped routes to use user JWT client (not service role). Inject tenantId into every DB write automatically. | Updated middleware in worker/src/lib/auth.js. All routes tenant-scoped. | 2–3 days |
| 3 | API Key Management | Create /api/apikeys route (CRUD). Build Settings page UI. Update loadTenantKeys utility. Update all services (mining, scripts, voiceover, delivery, comments) to use tenant keys instead of env. | Settings page. Tenant key routes. Updated service functions. | 3–4 days |
| 4 | Multi-Tenant Cron | Rewrite the scheduled handler to iterate all active tenants and run the comment agent per tenant with isolated keys and DB writes. Handle missing keys gracefully. | Updated worker/src/index.js scheduled handler. | 1–2 days |
| 5 | Signup & Approval | Build signup page (name, email, password, channel). On submit: create pending tenant. Admin notification (in-app badge). Admin approval/rejection UI with optional reason. | Signup page. Pending queue UI. Approval/rejection API routes. | 2–3 days |
| 6 | Admin Portal | Full Admin tab for root admin: tenant list, pending queue, tenant detail view, impersonation, global stats. Impersonation banner. Audit logging. | Admin page in content engine client. Impersonation middleware. | 3–4 days |
| 7 | Agency SaaS | Agency account type. "Clientes" tab in growth-clube TeamDashboard. Sub-tenant creation API. Scoped client access. Fix hardcoded isAdmin. Optional KV sync. | Updated TeamDashboard.jsx. New client management page. Agency routes. | 3–5 days |

Total estimated implementation effort: 17–25 engineering days across all phases.

Phases 1 through 4 are the critical path and must ship before any tenant can safely use the platform. Phases 5–7 can follow in sequence.

12. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Security | No cross-tenant data leak possible even if middleware is bypassed — RLS is the final line of defence. All API keys encrypted at rest with AES-GCM. Service role key never used for tenant-scoped read/write queries. |
| Performance | Tenant context resolution adds at most one Supabase round-trip per request (tenant_members lookup). Per-tenant cron runs must not block each other — ctx.waitUntil with independent Promises, one per tenant. |
| Extensibility | Future automation types (video generation, video posting) add a new key_name in tenant_api_keys and a new service file. No schema, middleware, or auth changes are required to support new feature types. |
| Edge Compatibility | All new code runs on Cloudflare Workers. No Node.js built-ins (fs, crypto module, etc.) without the nodejs_compat flag. Prisma is Express-only and must NOT be imported in the worker layer. All DB access via @supabase/supabase-js. |
| Auditability | All tenant approval, rejection, and suspension events logged with timestamp and actor (approved_by, approved_at on the tenants table). Impersonation sessions logged to a separate audit_log table. |
| Isolation | Tenant A's cron failure must not prevent Tenant B's cron from running. Use independent ctx.waitUntil calls, not Promise.all with early exit on failure. |

13. Acceptance Criteria

Phase 1 — Database & RLS

Tenant A's products are NOT returned when querying as Tenant B's user.

Root admin (hudsonargollo@gmail.com) can query all products across all tenants.

Deleting a tenant cascades and removes all their content rows.

Inserting a row without a tenant_id is rejected by the DB (NOT NULL constraint).

Phase 2 — Auth Middleware

Unauthenticated requests to any protected endpoint return 401.

Authenticated requests from Tenant A cannot read or write Tenant B's data via any API endpoint, even by manually crafting request payloads with a different tenant_id.

Root admin can call any endpoint for any tenant, with or without X-Tenant-Id.

Phase 3 — API Key Management

Tenant A can save a YouTube API key in Settings; it is stored encrypted in tenant_api_keys.

Tenant A's comment agent uses Tenant A's YOUTUBE_API_KEY, never Tenant B's.

Deleting Tenant A's account deletes their API keys from tenant_api_keys (CASCADE).

Tenant B cannot read Tenant A's API keys via any API call.

Phase 4 — Multi-Tenant Cron

With 3 active tenants, one cron run produces 3 independent sets of comment_reply_jobs — each correctly attributed to their tenant_id.

A tenant with no YOUTUBE_API_KEY configured is silently skipped — no error in the cron run.

A failure in one tenant's agent run does not prevent other tenants from being processed.

Phase 5 — Signup & Approval

New user signs up and is immediately shown the "awaiting approval" screen with no data access.

Root admin sees a pending badge count in the Admin tab navigation.

After admin approves, the user can access their full dashboard within one page refresh.

A rejected user sees a clear rejection message and cannot access any features.

Phase 6 — Admin Portal

The Admin tab is completely invisible and unreachable for non-root-admin users (checked both in UI and via direct API call).

Admin can approve and reject pending tenants from the UI.

Admin can impersonate any tenant and see exactly the data that tenant sees.

Impersonation is logged in the audit_log table with actor, target tenant, and timestamp.

Phase 7 — Agency SaaS

Agency owner can create a sub-tenant from the Growth Clube main app "Clientes" tab.

Sub-tenant's data is isolated from all other tenants, including other agency clients.

isAdmin in TeamDashboard.jsx reflects actual Supabase role — a Viewer-role user cannot see admin controls.

14. Open Questions & Decisions Needed

| # | Question | Options | Owner |
| --- | --- | --- | --- |
| 1 | Admin approval notification channel? | A) In-app badge (MVP). B) Email via Resend API (RESEND_API_KEY secret). C) WhatsApp to root admin's number using existing delivery infra. | Hudson |
| 2 | Should agency sub-tenants be able to log in directly? | A) Yes — agency gives client their own Supabase login, client self-manages. B) No — agency manages on behalf of client only, no client login. | Hudson |
| 3 | What is the "root tenant" for legacy data backfill? | A) Create a "Growth Clube" tenant owned by root admin and assign all legacy rows to it. B) Create a "legacy" tenant as a throwaway migration bucket. | Engineering |
| 4 | BRAND_TONE per tenant? | A) Global default only for now (simpler). B) Allow tenant admin to customise their comment agent system prompt in Settings. | Product |
| 5 | Video generation / posting keys (future)? | The tenant_api_keys table handles this via new key_name values. No schema change needed — just add new key_names as features ship. | Engineering |

Appendix A — Key File Locations

| File | Purpose & Notes |
| --- | --- |
| growth/worker/index.js | Main app Worker — KV-backed Kanban API + static asset serving for growth-clube app. |
| growth/src/pages/TeamDashboard.jsx | Main app dashboard — tools hub, kanban, team management. Contains the isAdmin = true bug (line 436). |
| growth/src/pages/KanbanBoard.jsx | Kanban board with drag-and-drop, client sidebar, KV-backed persistence. |
| growth/apps/content-engine/worker/src/index.js | Content engine Worker (Hono) — all automation endpoints + scheduled cron handler. |
| growth/apps/content-engine/worker/src/lib/auth.js | (To be created) — new tenant-aware requireAuth middleware. |
| growth/apps/content-engine/worker/src/lib/db.js | Supabase client factory — needs new createUserClient(env, token) export alongside existing getDb(env). |
| growth/apps/content-engine/worker/src/lib/crypto.js | AES-GCM encrypt/decrypt — can be reused as-is for tenant_api_keys encryption. |
| growth/apps/content-engine/worker/src/routes/credentials.js | Current global credential route — to be replaced by a new tenant-scoped apikeys route. |
| growth/apps/content-engine/worker/src/services/commentAgent.js | YouTube comment agent — signature must change to accept (env, tenantId, keys). |
| growth/apps/content-engine/worker/src/services/miningService.js | Product mining via SerpAPI — all insert calls must include tenant_id. |
| growth/apps/content-engine/worker/wrangler.toml | Content engine wrangler config — cron schedule (currently "0 */4 * * *"). |
| growth/apps/content-engine/server/prisma/schema.prisma | Prisma schema (Express server only — NOT used by the worker). Must be kept in sync with Supabase schema as a reference. |
| growth/wrangler.toml | Main app wrangler config — KV binding KANBAN (id: f313ccf2...). |

End of Document